## Slide 1: Sprint 5
Vault
22 July 2022
Vault Extended Program

## Slide 2: Project Status (Sprint 5)
Summary
Virtual Machines running ALMA as OS:
  Vault HA Cluster created with 3 nodes using softHSM as unseal method
  Vault node for Performance Replication purpose
  Vault node for DR purpose
  A server used for monitoring
Each Vault node will be monitored using Prometheus and Grafana
Hashicorp Vault production hardening documentation was followed
Some production tunning configurations were implemented in order to have a better performance in our servers
Risk
Mitigation
Grafana and Prometheus does not have TLS certs
For the next sprint, Grafana and Prometheus tls certs will be priority 1
Deliverables |  | Status
Autounseal (SoftHSM) | 100% | 
TLS | 100% | 
HA 3 Nodes | 100% | 
Disaster Recovery | 100% | 
Performance Replication | 100% | 
Production Hardening | 100% | 
Production Tunning | 100% | 
Production Monitoring | 100% | 
One secret engine | 100% | 
Enterprise Login for Users | 100% | 

## Slide 3: Chronogram
Priority
P1: Mandatory services
P2: Enhancements

## Slide 4: Ansible Workflow
# Role | Role | Description
1 | Vault Uninstall | Uninstall Vault and their files
2 | Etc Hosts | Creates a file based one our machines names
3 | Vault Install | Install Vault Enterprise
4 | TLS | Create tls certificates
5 | Load Balancer | Install and configure a Load Balancer in the standalone server and uninstall if exists.
6 | Vault transit config | Configure transit node
7 | Cluster Config | Create the configuration file vault.hcl
8 | Auto Unseal | Configure the auto unseal server for
9 | Docker | Install docker to use PostgreSQL
10 | Vault Namespaces | Create 3 namespaces prod, dev and test.
11 | Vault Sentinel Policies | Create 5 sentinel policies, banned-words, business-hours, max-kv-size,password-check and validate-delete-version

## Slide 5: Production Hardening
The recommendations are based on the Vault security model and focus on defense in depth.
Recommendation | Description
Do not run as root | An admin user was created
Allow minimal write privileges | Not all Vault files have access to overwrite for other users (Example: configuration files)
End-to-End TLS | TLS Certificates were created
Disable Swap | Disabling swap prevent the operating system from paging sensitive data to disk.
Single Tenancy | Vault is the only main process running on a machine
Firewall Traffic | Restrict incoming and outgoing traffic to Vault
Avoid Root Tokens | Vault Tokens should be revoked as soon as possible
Enable audit logging | Vault Audit Logging was enabled
Baseline Recommendations

## Slide 6: Demo